5.31.12 DNR Capitol Forest recreational users meeting 

Camp host structure is finished

Still looking for a camp host for Middle Waddell.

McKenney camp host is covering camp host for both locations currently.

CF map

In the final stages of publishing - should be finished by the end of June online. It will then need to go to print. It's unknown how long it will be before printing is completed.

Still finalizing colors of the trails, shading of areas

GPS coordinates will also be included on the map

Group Liaison / Adopt a Trail

Equine loop will be adopted by Appaloosa club & back country horseman

New signs will be created for the adopted trails and posted on the trails.

Introduction of Andrew with DNR.  Andrew is Dwight's replacement.

Unauthorized Mountain bike trail

There is a unauthorized trail near --- that has been decommed multiple times. Will be decommed again. at a date TBD.  There was much discussion around the building and maintaining of illegal trails and the process of building trails. Trails must be included in the 10 year plan.  It was proposed to have a meeting Brian Poehlen for the people that are interested. RCO is the organization that mandates the 10 year plan.

Grants

Many bridges will be installed in the North Rim area. 

Need letters of recommendations for support for grants to use in the grant proposals. Letters need to submitted by June 30.

From prior grants there will be four bridges will be built over the summer.

Helpful to have a letter from the organization on their letterhead

Project Updates

DNR logs all work requests and have a list. Current have about a backlog of 2 years.

Nick will send out an email to the current log of maintenance work that needs to be done.

Motorized - TCC has been working in the north rim and rock candy area to rework trails that have not have any up keep in many years

Non-motorized - WCC worked sections for trail 10, DNR will be bringing in culverts and gravel to help with drainage.

Round Table

If your Discovery pass has faded you can go to DNR web site to get a replacement.

Many equestrian clubs will be at Mima Trail head at 9:00 for national trails day 

Anyone who is interested in joining the forest watch should contact Andy with DNR.

TCC is starting their summer trail brushing in July.

DNR requested that they be notified of any brush work done so they don't send crews to trails that have already been brushed.

Join the Capitol Forest recreation yahoo group for information on work going on (capitolforest.com)

