Motorized Special Project Meeting   2/23/2010
 DNR: Phil Wolff, Tom S, Nick C, & Kevin O
WAATV: Eric Cowan, Mike Donohue, Joe H, Ron Wolf

TTC David O Steve T  
CFMC Mike M. Scott & Beth N

FOCF: David S 

· Rock Candy West Re-Route 

March 13 meet at Rock Candy 8:00 to begin construction headed West – one crew. Focus of this day is laying out the Rock Candy South trail (see below). WA ATV will bring one or two small excavators.
· Rock Candy South (switch backs) Re-Route

March 13 meet at Rock Candy. Layout the Rock Candy South trail from the user built trail above the existing trail to the 8100 road. If time allows begin flagging next portion above the 8100. This will be a long stretch of trail will need a strong volunteer and DNR commitment. 
· Al Davis Road Trail

DNR built a small re-route to connect the two sections of road. Gravel may need to be brought in to harden the trail. TTC will investigate this and possible other trail connections. 

· Novice Area West Waddell

There will not be a timber sale to remove root rot infected trees. TTC / DNR / WA ATV flagged possible routes and boundaries.  TTC will assist in building a wood fence to keep use contained.  DNR will determine next steps. Update DNR may pursue a small grant to assist with this project.
· Rock Candy Trailhead

WA ATV volunteered to provide labor and expertise to build a wall in front of the bathroom. We also discussed other concerns/opportunities at the trailhead area. 
· Update Closure East Waddell 

Many of the trails are closed work still ongoing. County assisted by bringing in stumps and DOT provided jersey barriers. 
