Non - Motorized Special Project Meeting Working Minutes 4/28/2010

- Green Line 6 re-route Wedekind to Porter

Reconnaissance progress report from volunteers. Further Reconnaissance work has not been done – focus has been on the other section

- Mima Porter  8 re-route C 1000 to Porter

Reconnaissance progress report from volunteers – this was the first section taken on. Location has been marked on the ground (but not pinned flagged) DNR mentioned the trail to the campground itself is not a priority and will need further field verification if it was to be built. FOCF mentioned it would be good to get equine use on the trail once it is roughed in.  Work is still progressing contact David Snyder

- Mima Porter 8 South of Fall Creek (Lost Valley loop) Re-route trail away from streams

Tom and Nick met with the Nisqually Chapter – they are taking on this re-route.  Project can move forward. Contact Nisqually Chapter and give them a hand with this project

- Mima Porter 8 short re-route above FOCF re-routes (above Fall Creek) and other work further out the trail. Scheduled for trails day June 5th

Phil and David’s field visit: wet area above IMBA re-route, fix wet spring area clean clogged culverts. Judy Francis is donating drainfield pipe for the wet area. DNR will stage rock for trails day.

- Green Line 6 short re-route below 4600.  Scheduled for trails day June 5th

Jeff L will be the project leader. Jeff will meet with Tom for a field visit sounds like more of the trail has fallen apart. Bigger project then we first imagined – will take lots of work.

- Proposed RCO  RTP grant for adapting a trail loop near Margret McKenny – possibly Mima Campground for winter equine use. The trail would also be open for other users during this time frame. Discuss grant specifics in the future DNR will be seeking support for this project. We discussed the project and the review process by RCO. Since the meeting Judy Francis offered edits to the grant proposal description. DNR will be seeking letters of support from groups and individuals.

- Margaret Mckenny  Campground – water for stock

Judy provided information on inexpensive pressurized water system.  Discuss other options.

- Trail sign modification for equine dates on carsonite posts

Nick and Joan Fleming came up with a great idea using stickers to block off the wrong dates – good work folks. Since the meeting Joan has been out on the trail covering the wrong dates on the posts. Thanks!

- Other news

Ultra marathon went well – there was a little miss-communication regarding a work party occurring on a section of ORV trail. Agreed permitted events should be the first priority.

As the result of a property line change near the gun & appaloosa club properties DNR moved the Waddell loop trail back on to State land. timbersales are moving forward. Ascend, Quoin and Run are currently operating - Trail #8, 50 and 6 are closed near the junction with trail 50.  Trail #8 is closed mid way to Mima for Run.